BUSINESS REQUIREMENTS DOCUMENT

Executive Command Centre (ECC)

Unified Action Item Tracking & CEO Office MOM Governance Platform

Client: Lupin Diagnostics

Prepared by: Indus Net Technologies (INT.)

Version: 1.0

Date: 18th April 2026

# 1. Executive Summary

Lupin Diagnostics' CEO Office currently oversees multiple business functions through a series of structured meetings — including IT, Operations, Finance, and cross-functional reviews. Each meeting generates Minutes of Meeting (MOM) documents, with action items assigned to specific individuals. However, in the absence of a unified tracking system, these action items are distributed across multiple Excel spreadsheets, email threads, and standalone MOM documents, resulting in poor visibility, missed deadlines, and an undue dependency on the CEO Office staff to manually chase progress.

This Business Requirements Document (BRD) defines the functional, technical, and operational requirements for the Executive Command Center (ECC) — a centralized, intelligent action item governance platform that consolidates all MOM-linked tasks, sends automated deadline alerts, provides real-time status dashboards, and enables the CEO Office to track accountability across all departments from a single interface.

# 2. Problem Statement

## 2.1 Context — The CEO Office Challenge

Lupin Diagnostics conducts regular structured meetings at the CEO Office level involving multiple department heads and functional leads. Each meeting concludes with Minutes of Meeting (MOM) that carry action items with assigned owners and committed deadlines. The CEO Office — currently a team of three — is responsible for ensuring these action items are followed up and closed.

However, as the number of meetings, participants, and action items has grown, the existing approach — primarily Excel-based tracking and manual follow-up emails — has proven insufficient to maintain governance quality.

## 2.2 Core Pain Points (Identified from Discovery Call)

| # | Pain Point | Observed Impact |
| --- | --- | --- |
| 1 | Fragmented Action Item Records | Action items from multiple meetings are stored in separate Excel sheets, email threads, and individual MOM documents. There is no single consolidated view. |
| 2 | No Consolidated Owner Dashboard | A responsible person like the Head of IT (e.g., Rajesh Satopay) may have 50+ pending action items accumulated across 4-5 meetings with no single view of what is pending against their name. |
| 3 | Absence of Automated Alerts | There is no mechanism to automatically notify action owners when their committed deadline is approaching or has passed. Follow-up is manual and inconsistent. |
| 4 | No Self-Service Status Update | Action owners cannot independently update the status of their tasks on a common platform. Updates require the CEO Office to manually chase and record responses. |
| 5 | CEO Office Overloaded with Follow-Up | The three-person CEO Office team spends significant time on manual status tracking instead of higher-value governance and decision-support activities. |
| 6 | Lack of Cross-Meeting Visibility | Without consolidation, it is difficult to identify recurring delays, persistent blockers, or departmental patterns of non-compliance with committed timelines. |

# 3. Solution Overview — Executive Command Centre (ECC)

The Executive Command Centre (ECC) proposed by Indus Net Technologies is a web-based action governance platform that consolidates all CEO Office meeting minutes, extracts and assigns action items, tracks status in real time, and automates the communication and accountability loop. It is designed to serve three distinct user personas — the CEO Office Administrator, Department Heads / Action Owners, and the CEO / Senior Leadership.

The platform is structured around four core capabilities:

| TRACK | A unified action item register that aggregates tasks from all meetings, linked to specific action owners and deadlines. |
| --- | --- |

| ALERT | Automated email notifications triggered by approaching or overdue deadlines — replacing manual follow-up. |
| --- | --- |

| UPDATE | A self-service status update interface for action owners to log progress directly on the platform — from any meeting context. |
| --- | --- |

| ANALYSE | Analytics dashboards offering the CEO Office visibility into compliance rates, aging items, departmental accountability, and MOM effectiveness. |
| --- | --- |

# 4. Project Stakeholders

## 4.1 Client Stakeholders

| Name / Role | Designation | Involvement | Priority |
| --- | --- | --- | --- |
| Rajesh Satope | DGM- IT, Lupin Diagnostics | Primary requirements owner; identified core pain points | HIGH |
| Pratik | CEO Office Lead | Primary decision-maker for ECC; demo confirmed | HIGH |

## 4.2 INT. Stakeholders

| Role | Responsibility | Status |
| --- | --- | --- |
| Rohit Nandi, Client Partner | Account ownership, stakeholder management, demo coordination | Active |
| INT. Subject Matter Expert (SME) | Technical solution presentation, ECC demo delivery | To be assigned |
| Product Owner / Delivery Lead | Requirements finalisation, sprint planning, delivery oversight | To be assigned |

# 5. Functional Requirements

## 5.1 User Roles & Access Control

The ECC platform shall support the following user roles with differentiated access privileges:

| Role | Access Level | Key Permissions |
| --- | --- | --- |
| CEO / Senior Leadership | Full Read + Analytics | View all dashboards, compliance reports, department-wise action item status, trend analytics |
| CEO Office Administrator | Full Admin | Create/edit meetings & MOMs, assign action items, set deadlines, trigger alerts, manage users, export reports |
| Department Head / Action Owner | Limited — Own Items Only | View all action items assigned to them across all meetings, update status, add comments, upload evidence/attachments |
| Read-Only Observer (If required) | View Only | View specific meeting MOMs and action logs as permitted by administrator |

## 5.2 MOM Creation & Action Item Management

### 5.2.1 Meeting & MOM Registration

- The system shall allow the CEO Office Administrator to create a new meeting record with the following attributes: Meeting title, date, time, venue/mode (physical/virtual), participants, agenda items

- Each meeting shall support uploading or inline-authoring of Minutes of Meeting (MOM) content

- The system shall support linking of multiple MOMs to the same recurring meeting series

- MOM documents shall be version-controlled, with edit history retained

- MOM entries shall support rich-text formatting, participant tagging, and agenda-item-based structuring

### 5.2.2 Action Item Extraction & Assignment

- The CEO Office Administrator shall be able to manually create action items directly from within a MOM record

- [Future Phase] The system shall support AI-assisted extraction of action items from uploaded or dictated meeting notes

- Each action item shall capture: Action description, responsible person (single or multiple owners), target deadline, priority level (High / Medium / Low), parent meeting and agenda item reference, associated department/function

- Action items shall be assignable to any registered platform user

- Sub-tasks may be nested under a primary action item for complex deliverables

## 5.3 Unified Action Item Dashboard

### 5.3.1 CEO Office View (Administrator)

- A consolidated dashboard showing ALL action items across ALL meetings, filterable by: Department, Responsible person, Meeting date/series, Status (Open / In Progress / Completed / Overdue), Priority, Date range

- The dashboard shall display a count-based summary card view: Total open items, Items overdue, Items due this week, Completed this month

- Clicking any summary card shall drill down into the corresponding filtered list

- The system shall support bulk status updates for selected action items

- Export to Excel / PDF shall be available for any filtered view

### 5.3.2 Individual Owner View (Department Head / Action Owner)

This is the primary use case articulated in the discovery call — an individual like the Head of IT must be able to see all action items assigned to them across all meetings in a single, consolidated view.

- Upon login, the action owner shall land on a personal dashboard showing: All action items assigned to them (current and historical), Items grouped by meeting or by status, Items with approaching deadlines highlighted, Overdue items flagged in red

- The dashboard shall support inline status updates without navigating to individual MOM records

- Action owners shall be able to add comments, attach evidence files (PDF, images, docs), and log progress notes against each action item

- The system shall display the full history of status changes and comments per action item

## 5.4 Automated Alert & Notification Engine

This capability directly addresses the core gap identified in the discovery call — the absence of any systematic, automated follow-up mechanism.

### 5.4.1 Alert Triggers

- T-7 Days Alert: Email notification to action owner when a deadline is 7 days away

- T-3 Days Alert: Email notification to action owner when a deadline is 3 days away

- T-0 (Due Date) Alert: Email notification to action owner and CEO Office on the committed deadline date

- Overdue Alert: Daily email notification to action owner + CEO Office for all items past their deadline with no status update

- Status Update Prompt: Email prompting action owner to update status when an item transitions to In Progress but has had no update for N days (configurable)

### 5.4.2 Alert Configuration

- Alert schedules shall be configurable by the CEO Office Administrator per meeting type or per action item

- Escalation rules shall be configurable: e.g., if action owner does not respond within 48 hours of an overdue alert, escalate to their reporting manager or the CEO Office lead

- Email templates shall be customisable with the organisation's branding

- The alert system shall support a direct link from the email to the specific action item update screen (deep link), enabling one-click status updates without requiring login to the full platform

## 5.5 Status Update Mechanism

Action owners must be able to update the status of their items on a common, accessible platform — as explicitly required in the discovery call.

- Status options: Open, In Progress, Blocked (with reason), Completed, Deferred (with revised date and reason)

- Status updates shall be timestamped and attributed to the updating user

- Each status change shall trigger a notification to the CEO Office Administrator and optionally to the meeting chair

- Completion of an action item shall require the owner to submit a brief completion note or attach supporting evidence

- The CEO Office shall retain the ability to reject a completion submission and reopen an item with comments

- A mobile-friendly web interface shall ensure action owners can update status from any device

## 5.6 Analytics & Reporting

Based on the reference to analytics and TACT in the discovery call, the following reporting capabilities are required:

### 5.6.1 Standard Reports

- Action Item Aging Report: All open items grouped by age (0-7 days, 8-15 days, 15-30 days, 30+ days)

- Department Compliance Report: Percentage of items closed on time vs overdue per department

- Individual Accountability Report: Action item closure rate per responsible person

- Meeting Effectiveness Report: Number of action items raised vs closed per meeting series

- Trend Report: Week-on-week or month-on-month action item velocity

### 5.6.2 Dashboard Analytics

- Visual KPI tiles: Total active items, Closure rate %, Items overdue, Avg days to close

- Bar/pie charts: Items by department, Items by status

- Timeline view: Gantt-style view of action items mapped to deadlines

- All reports exportable as PDF or Excel

# 6. Non-Functional Requirements

| Category | Parameter | Requirement |
| --- | --- | --- |
| Performance | Page Load Time | Dashboard pages shall load within 3 seconds for up to 500 concurrent items |
| Scalability | Concurrent Users | Platform shall support up to 200 concurrent users without performance degradation |
| Availability | Uptime SLA | 99.5% uptime during business hours (9 AM – 7 PM IST, Monday – Saturday) |
| Security | Authentication | Role-based access control with SSO support (Active Directory / Azure AD preferred for enterprise environments) |
| Security | Data Security | All data encrypted at rest and in transit (TLS 1.2+). No action item data accessible without authentication. |
| Compatibility | Browser Support | Chrome, Edge, Firefox (latest 2 versions). Mobile-responsive design required. |
| Compatibility | Email Compatibility | Alert emails must render correctly in Outlook (desktop and web), Gmail, and mobile email clients |
| Audit | Audit Trail | All create, edit, status change, and deletion actions shall be logged with user ID, timestamp, and change detail |
| Data Retention | Retention Policy | Action item records shall be retained for a minimum of 3 years. Archival policy configurable by admin. |

# 7. Key User Stories

The following user stories were derived from the discovery call and the ECC solution framework:

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As the Head of IT, I want to see all my pending action items from all CEO Office meetings in one dashboard, so I can manage my commitments without checking multiple Excel sheets. | User login shows a consolidated list of all items assigned across all meetings. Filter by status, date, meeting works correctly. |
| US-02 | As a CEO Office Administrator, I want to receive an automated alert when any action item is overdue, so I can take timely follow-up without manually reviewing all trackers. | System sends overdue alert email to CEO Office admin within 24 hours of deadline breach. Email includes direct link to item. |
| US-03 | As an action item owner, I want to update my task status directly from an email link, so I can report progress without needing to log in to a new portal every time. | Alert email contains a 'Update Status' deep link. Clicking it opens the item's update screen. Status saved upon submission. |
| US-04 | As the CEO, I want to see a department-wise compliance summary, so I can identify which departments are consistently delayed in closing their commitments. | Analytics dashboard shows % closure rate per department with drill-down to individual items. Exportable as PDF. |
| US-05 | As a CEO Office Administrator, I want to create a MOM record and assign action items directly within the platform, so all items are captured in a structured, trackable format from day one. | Admin can create meeting, add MOM, and create action items with owner, deadline, and priority. All captured fields are searchable. |
| US-06 | As an action item owner, I want to mark an item as Blocked with a reason, so the CEO Office is aware of dependencies without me having to send a separate email. | Status 'Blocked' option available with mandatory reason field. CEO Office admin receives notification on Blocked status change. |
| US-07 | As a CEO Office Administrator, I want to see all items pending against a specific person across all meetings (e.g., Rajesh Satopay — IT), so I can prepare for review meetings with full context. | Filter by responsible person shows all items across all meetings assigned to that individual. Count summary visible. |

# 8. Scope Definition

## 8.1 In Scope — Phase 1 (MVP)

- AI-assisted auto-extraction of action items from unstructured MOM text

- Integration with calendar systems (Outlook, Google Calendar)

- AI-assisted MOM summarisation and action item extraction from uploaded documents or meeting recordings

- Voice note/dictation for MOM entry

- Automatic MOM creation and structured action item capture

- Role-based user management (CEO Office Admin, Action Owner, CEO view)

- Consolidated action item dashboard — both owner-level and admin-level views

- Automated email alert engine with configurable T-7, T-3, T-0, and overdue triggers

- Self-service status update interface (web-based, mobile-responsive)

- Deep-link email-to-action-item navigation

- Basic export (Excel, PDF) for action item lists and reports

- Standard reports: Aging, Compliance, Individual Accountability

## 8.2 Out of Scope — Phase 1

- Mobile native app (iOS / Android) — web-application only in Phase 1

- ERP or HRMS integration for org hierarchy auto-population

- Public-facing or vendor/partner access portal

# 9. Assumptions

- Lupin Diagnostics will designate at least one CEO Office Administrator as the primary platform user and owner

- All action item owners (department heads) will have access to corporate email and will be registered as platform users

- The platform will be hosted on Lupin's cloud infrastructure

- Initial data migration (existing Excel-based action items) is out of scope unless explicitly included in the proposal

- User training and change management will be provided by INT. as part of the implementation delivery

- Lupin Diagnostics will provide corporate email SMTP/relay access for alert email delivery

# 10. Immediate Next Steps & Action Plan

Based on the discovery call, the following immediate actions have been agreed:

| # | Action | Owner | Target Date |
| --- | --- | --- | --- |
| 1 | Share this BRD with Lupin for review and validation | INT. | 21st Apr 2026 |
| 2 | A detailed discovery session | Lupin Diagnostics + INT. | Monday, 23rd Apr 2026 |
| 3 | Sharing the Solution Approach document with Lupin | INT | By 24th Apr 2026 |
| 4 | Confirmation regarding the Solution Approach document | Lupin Diagnostics | By 27th Apr Week |
| 5 | Prepare commercial proposal (SOW + pricing) following BRD sign-off | INT | By 30th Apr |
| 6 | Project initiation – starting the design and development | INT | By 1 week of May |

# 11. Open Items & Clarifications Needed

The following items were identified as requiring further clarification before the BRD can be finalised and a proposal submitted:

| ID | Open Item | Raised With | Status |
| --- | --- | --- | --- |
| OI-01 | How many total meetings are currently being tracked by the CEO Office per month? What is the average number of action items per meeting? | IT Head / Pratik | Open |
| OI-02 | What is the total number of users expected to use the platform (action owners + admins + CEO view)? | IT Head | Open |
| OI-03 | Is single sign-on (SSO) via Azure Active Directory or any existing LDAP system required for login? | IT Head | Open |
| OI-04 | How will the system access the meetings? | IT Head → Naveen | Open |
| OI-05 | Preferred hosting model: INT. managed cloud, Lupin's own cloud environment (AWS/Azure/GCP), or on-premise deployment? | IT Head / IT Infra | Open |
| OI-06 | Are there existing MOM formats or templates currently in use that must be replicated or imported into the ECC platform? | CEO Office | Open |
| OI-07 | Should the platform integrate with Lupin's corporate email system for sending alerts, or is a dedicated transactional email service acceptable? | IT Head | Open |